# KST v2 Capability Disposition and Migration Map

## 1. Migration Approach

KST v2 will not reproduce the current KST feature set through a one-to-one translation of reports, screens, or source files.

The current reports are evidence of:

- Required data

- Existing business rules

- Useful transformations

- Operational questions

- Export obligations

They are not necessarily the correct boundaries for the new application.

KST v2 will reorganize these capabilities around an interactive Master Production Schedule dashboard. Information previously separated across several reports will be available through links, contextual actions, expandable details, and drill-down views.

The primary migration question for each legacy capability is therefore not:

Which KST v2 report replaces this report?

It is:

Which data, rules, investigations, interactive views, and exports must this legacy capability contribute to?

# 2. Primary User Experience

## 2.1 Master Production Schedule Dashboard

The top-level customer workspace will be an interactive Master Production Schedule dashboard.

This dashboard will serve as the primary operational view for schedulers.

It will combine or provide access to data originating from:

- Master Production Schedule

- Component MRP

- Open Orders

- Work-Order Variance

- Shortage Report

- Work-order records

- Material allocations

- Production and work-order statuses

- Purchase orders

- Part and component information

- Buyer comments or notes

The dashboard should allow schedulers to begin with the production schedule and progressively investigate the conditions behind it.

A typical investigation may follow this path:

Scheduled parent part
    ↓
Scheduled week or production bucket
    ↓
Associated work orders
    ↓
Work-order status and allocations
    ↓
Component requirements
    ↓
Material shortage
    ↓
Inventory and purchase-order coverage
    ↓
Buyer comments and expected delivery

The user should not need to decide which legacy report to run before investigating a schedule condition.

# 3. Revised Legacy Capability Disposition

## CAP-001 — Master Production Schedule

### KST v2 role

Primary dashboard foundation

The MPS becomes the top-level operational surface rather than remaining primarily a generated report.

### Interactive capabilities

- Time-phased schedule by customer and site

- Parent-part schedule rows

- Scheduled quantities by week or date bucket

- Work-order status indicators

- Allocation and kitting status

- Shortage indicators

- Release-date and due-date perspectives

- Part selection

- Week or schedule-bucket selection

- Contextual drill-downs

### Export capabilities

Users may export an MPS report from the dashboard.

The final workbook does not need to match the current KST format exactly. Its format may be redesigned or made configurable.

### Disposition

Interactive dashboard + customizable export

## CAP-002 — Component MRP

### KST v2 role

Dashboard drill-down and export data source

Component MRP information will primarily be accessed from the MPS dashboard through part, work-order, shortage, and component drill-downs.

### Interactive capabilities

- Component demand associated with scheduled production

- Time-phased requirements

- Available material

- Incoming material

- Projected balances

- Purchase-order coverage

- Expected shortage periods

- Parent-part and work-order demand sources

A dedicated component detail view may be used when the amount of information cannot be presented clearly inside a small dashboard panel.

### Export capabilities

Users may export a Component MRP report from the dashboard or relevant component view.

The export may allow the user to control:

- Selected parent parts

- Selected components

- Date horizon

- Included columns

- Sorting and grouping

- Customer and site scope

### Disposition

Interactive drill-down + customizable export

## CAP-003 — Open Orders

### KST v2 role

Dashboard support, dedicated investigation view, and planning input

Open-order data will support the relationship between scheduled production and customer demand.

### Interactive capabilities

- Sales orders associated with a parent part

- Open quantities

- Due dates

- Promise dates

- Requested dates

- Release or shipping-related dates where applicable

- Order status

- Demand by schedule bucket

- Links between sales orders, scheduled production, and finished-goods inventory

Open Orders may also retain a dedicated filterable view for cross-customer or ad hoc investigation when the dashboard context is too narrow.

### Export capabilities

A general Open Orders export may be retained if operationally useful.

Sales-order mass-update files will be generated separately from staged planning changes.

### Disposition

Dashboard integration + dedicated interactive view + selective export

## CAP-004 — Work-Order Variance

### KST v2 role

Contextual work-order quality and material-usage information

WO Variance data will be available from relevant work-order and component drill-downs.

It should help explain unusual material consumption, allocations, or component conditions associated with scheduled production.

### Interactive capabilities

- BOM-required quantity

- Issued quantity

- Quantity variance

- Variance percentage

- Severity classification

- Parent-part context

- Work-order context

- Component context

A dedicated WO Variance search or general view may remain available for users who need to investigate variance independently of a specific MPS row.

### Export capabilities

A standalone export will be retained only if users demonstrate an operational need for it.

### Disposition

Dashboard drill-down + possible dedicated interactive view

## CAP-005 — Shortage Report

### KST v2 role

Primary dashboard exception and investigation capability

Shortage information will be visible directly from the MPS dashboard and available through several levels of drill-down.

### Interactive capabilities

- Shortage status on scheduled production

- Short components by parent part

- Short components by work order

- Required quantity

- Available quantity

- Short quantity

- Allocation information

- Shared components affecting multiple parts

- Related purchase orders

- Expected receipts

- Material coverage

- Buyer ownership

- Buyer comments or notes

### Export capabilities

Users may generate a Shortage Report from the dashboard or shortage view.

The export should support user-defined scope.

Examples include:

- All parts for the selected customer

- Only selected parent parts

- Only selected work orders

- Only components currently short

- Only shortages inside a selected date horizon

- Only selected columns

- Consolidated or work-order-specific formatting

### Disposition

Interactive dashboard and drill-down + highly customizable export

## CAP-006 — Master Plan

### KST v2 role

Interactive planning workspace

Master Plan logic will contribute to the planning and adjustment areas of KST v2 rather than surviving primarily as a workbook-generation process.

### Interactive capabilities

- Demand and schedule comparison

- Proposed schedule adjustments

- Proposed sales-order adjustments

- Original-versus-proposed values

- Multi-part and multi-date editing

- Validation

- Staged-change review

### Export capabilities

- MPS mass-update files

- Sales-order mass-update files

- QAD- or QXtend-compatible CSV or document formats

### Disposition

Redesigned interactive planning capability + controlled update exports

## CAP-007 — Shipments-To-Go

### KST v2 role

Standalone report generation

Shipments-To-Go will remain a parameter-driven Excel report.

It does not need to become a primary interactive dashboard view for the original release.

The backend should still use shared query, date, customer, site, and workbook-generation infrastructure where practical.

### Disposition

Excel export only

## CAP-008 — S&OP

### KST v2 role

Standalone report generation

S&OP will remain a parameter-driven Excel report.

Its data-retrieval and transformation logic should be separated from workbook formatting so that relevant demand data can be reused elsewhere if needed.

### Disposition

Excel export only

## CAP-009 — Simulation

### KST v2 role for Release 1

Retained substantially as-is

The existing Simulation capability will be carried forward without a major functional redesign during the original release.

Necessary work may include:

- Moving existing logic into the new backend structure

- Reconnecting the workflow to the new frontend

- Preserving required file imports

- Preserving current calculations and outputs

- Adding enough tests to prevent regressions

### Future direction

A substantially improved simulation system is a recognized future capability.

That future system will require:

- Additional business requirements

- Clear simulation goals

- Identification of authoritative inputs

- Scenario definitions

- Calculation rules

- User workflows

- Validation methods

- Output and comparison design

The redesigned simulation system is explicitly excluded from the original Release 1 scope.

### Disposition

Legacy-compatible implementation for Release 1; major redesign deferred

## CAP-010 — Historical Shipment Information

### KST v2 role

New interactive capability

KST v2 should add a way for schedulers to inspect historical shipment information.

This capability does not directly replace a current KST report.

### Initial business questions

The historical shipment view may need to answer:

- What shipped for a customer during a selected period?

- Which parts shipped?

- What quantities shipped?

- On which dates did shipments occur?

- Which site produced or shipped the order?

- Which sales orders or lines were involved?

- How did actual shipments compare with requested or promised dates?

- What historical shipment pattern exists for a part or customer?

### Possible dashboard integration

Historical shipment information may be accessible through:

- Customer-level navigation

- Part detail

- Sales-order detail

- Finished-goods analysis

- Dedicated shipment-history view

### Export capabilities

Export requirements are unresolved.

A filtered historical shipment export may be useful but should not be assumed until the workflow is defined.

### Disposition

New interactive capability; requirements incomplete

# 4. Capability Composition Map

## 4.1 Dashboard Composition

MPS Dashboard
│
├── Schedule
│   ├── MPS records
│   ├── Date buckets
│   ├── Schedule status
│   └── Customer/site scope
│
├── Demand
│   ├── Open sales orders
│   ├── Forecast
│   ├── Due dates
│   └── Demand alignment
│
├── Work Orders
│   ├── Work-order quantities
│   ├── Status
│   ├── Allocations
│   ├── Kitting state
│   └── Issue variance
│
├── Materials
│   ├── Component requirements
│   ├── Component MRP
│   ├── Inventory
│   ├── Shortages
│   └── Shared component impact
│
└── Procurement
    ├── Purchase orders
    ├── Expected receipts
    ├── Coverage
    ├── Buyer
    └── Buyer comments

## 4.2 Export Composition

Shared backend capabilities
│
├── MPS Export
├── Component MRP Export
├── Shortage Export
├── Open Orders Export, if retained
├── Shipments-To-Go Workbook
├── S&OP Workbook
├── MPS Mass Update
└── Sales-Order Mass Update

Exports should consume the same normalized backend data and business logic used by interactive views.

They must not contain independent copies of the same calculations unless the report has a genuinely distinct business rule.

# 5. Backend Design Implications

## 5.1 Avoid Report-Centric Backend Modules

The backend should not be organized only around legacy report names.

A structure such as this would recreate the old boundaries:

reports/
├── mps.py
├── component_mrp.py
├── shortages.py
├── open_orders.py
└── wo_variance.py

Each file would be likely to retrieve overlapping data and implement overlapping rules independently.

## 5.2 Organize Around Business Capabilities

A better initial domain structure is:

kst_backend/
├── scheduling/
│   ├── models.py
│   ├── queries.py
│   ├── services.py
│   └── status.py
│
├── demand/
│   ├── orders.py
│   ├── forecasts.py
│   └── shipment_history.py
│
├── work_orders/
│   ├── models.py
│   ├── allocations.py
│   ├── status.py
│   └── variance.py
│
├── materials/
│   ├── components.py
│   ├── requirements.py
│   ├── mrp.py
│   ├── inventory.py
│   └── shortages.py
│
├── procurement/
│   ├── purchase_orders.py
│   ├── buyers.py
│   └── coverage.py
│
├── planning/
│   ├── schedule_adjustments.py
│   ├── order_adjustments.py
│   ├── validation.py
│   └── staging.py
│
├── exports/
│   ├── excel/
│   ├── mass_updates/
│   └── reports/
│
├── simulation/
│   └── legacy/
│
├── configuration/
│   ├── sites.py
│   ├── customers.py
│   └── workspace.py
│
└── integrations/
    ├── qad/
    └── shortage_database/

This is a conceptual starting point, not yet a final package layout.

## 5.3 Separate Query Models from Domain Models

QAD and shortage-database rows should be converted into stable internal models before they reach the dashboard or export code.

For example:

QAD work-order row
        +
Shortage database row
        +
Allocation row
        ↓
Normalized WorkOrderDetail
        ↓
Dashboard API / Shortage export / Component MRP export

This isolates expected QAD schema changes from the frontend.

## 5.4 Exports Should Be Presentation Adapters

Excel and CSV generation should sit at the edge of the application.

The export layer should receive structured data such as:

ShortageExportDataset
MpsExportDataset
ComponentMrpExportDataset

It should then apply:

- Selected scope

- Selected columns

- Ordering

- Grouping

- Workbook formatting

- File naming

- Export metadata

The export layer should not be responsible for discovering what a shortage is.

# 6. Preliminary API Shape

The API should expose coherent workflow resources rather than mirroring legacy reports.

## Dashboard

GET /sites/{site_id}/customers/{customer_id}/dashboard

This may provide the initial high-level schedule and status information required to render the dashboard.

It should not necessarily return every work order, component, PO, and historical record in one enormous response.

## Schedule

GET /sites/{site_id}/customers/{customer_id}/schedule
GET /parts/{part_id}/schedule

## Work Orders

GET /parts/{part_id}/work-orders
GET /work-orders/{work_order_id}
GET /work-orders/{work_order_id}/allocations
GET /work-orders/{work_order_id}/variance

## Shortages and Components

GET /parts/{part_id}/shortages
GET /work-orders/{work_order_id}/shortages
GET /components/{component_id}/mrp
GET /components/{component_id}/coverage
GET /components/{component_id}/purchase-orders

## Demand and Orders

GET  /parts/{part_id}/open-orders
POST /open-orders/search
GET  /sites/{site_id}/customers/{customer_id}/shipment-history

## Planning

GET  /sites/{site_id}/customers/{customer_id}/planning
POST /planning/mps-adjustments/evaluate
POST /planning/order-adjustments/evaluate
POST /planning/adjustments/validate

## Exports

POST /exports/mps
POST /exports/component-mrp
POST /exports/shortages
POST /exports/open-orders
POST /exports/shipments-to-go
POST /exports/sop
POST /exports/qad/mps-updates
POST /exports/qad/order-updates

Export requests should contain explicit scope and formatting selections.

Example conceptual request:

{
  "site_id": "SITE-A",
  "customer_id": "CUSTOMER-1",
  "parent_part_ids": ["PART-100", "PART-200"],
  "date_horizon": {
    "start": "2026-08-01",
    "end": "2026-10-31"
  },
  "columns": [
    "parent_part",
    "component",
    "description",
    "required_quantity",
    "available_quantity",
    "short_quantity",
    "purchase_order",
    "expected_receipt",
    "buyer_comment"
  ],
  "group_by": "parent_part"
}

The exact contract will be defined after the source data and business rules are inventoried.

# 7. Release 1 Capability Summary

## Integrated interactive capabilities

- MPS dashboard

- Work-order status and allocation investigation

- Component MRP drill-down

- Shortage investigation

- Purchase-order information

- Buyer information and comments

- Open-order investigation

- WO variance investigation

- Planning and mass adjustments

- Customer-and-site workspace configuration

- Historical shipment information

## Interactive capabilities with exports

- MPS

- Component MRP

- Shortages

- Open Orders, if confirmed useful

- Planning adjustments

## Export-only capabilities

- Shipments-To-Go

- S&OP

## Retained legacy utility

- Simulation

## Deferred major redesign

- Advanced simulation system