# KST v2 Revised Phased Implementation Strategy

## 1. Planning Principle

KST v2 will be planned and implemented by complete UI capability rather than by attempting to define the entire application data model, API, and backend architecture in advance.

Each phase will deliver a usable vertical slice containing:

- UI behavior

- Required data fields

- Source-data mapping

- Business rules

- Backend services

- Cache requirements

- API contracts

- Validation

- Tests

- Exports associated with that UI section

Later phases may extend models and services created in earlier phases.

The project will not require every future field or drill-down to be known before implementation begins.

# 2. Why This Approach Fits KST v2

Many data elements are reused across multiple parts of the application.

Examples include:

- Part identity

- Customer and site

- Planner

- Weekly schedule buckets

- Work orders

- Components

- Inventory

- Purchase orders

- Sales orders

- Shortage status

Attempting to define these globally before implementing any screen creates two risks:

- Designing abstractions around assumptions rather than actual workflows

- Missing fields that only become apparent when working through deeper interactions

Instead, shared models will emerge from real UI requirements.

When a later section needs an existing concept, the team will:

- Review the current model

- Extend it if the new need belongs to the same concept

- Create a separate model if the meaning or grain differs

- Refactor shared services only when duplication becomes real

# 3. Phase Structure

Each UI phase will follow the same internal checklist.

## Phase A — UI Behavior Review

- Review the prototype section

- Identify visible fields

- Identify user actions

- Identify filters

- Identify drill-downs

- Identify editable values

- Identify empty states

- Identify warnings and status indicators

- Identify exports

## Phase B — Field Inventory

For every field:

- Normalized field name

- Data type

- Required or optional

- Data grain

- Source system

- Source object

- Source field

- Join keys

- Transformation rules

- Refresh behavior

- Cache behavior

- Unknowns requiring investigation

## Phase C — Business Rules

Document:

- Selection rules

- Filtering rules

- Aggregation

- Date bucketing

- Status classification

- Calculations

- Fallback behavior

- Data-quality assumptions

- Error and stale-data behavior

## Phase D — Backend Contract

Define:

- Domain models

- Source adapters

- Services

- Cache records

- API requests

- API responses

- Error responses

- Refresh behavior

## Phase E — Implementation

Build:

- Source queries

- Normalization

- Backend service

- API endpoint

- TypeScript types

- UI section

- Loading states

- Error states

- Empty states

## Phase F — Validation

Verify:

- Data against current KST output

- Representative customers and sites

- Boundary conditions

- Date logic

- Aggregation

- Export output

- Scheduler acceptance

# 4. Proposed UI Implementation Order

## Phase 1 — Application Shell and Workspace Configuration

### Includes

- Application shell

- Theme and density

- Customer tabs

- Site/customer assignments

- General workspace

- Local settings

- Refresh indicators

- Snapshot status

- Last-refresh timestamp

### Purpose

Establish the application lifecycle and the customer/site context used by every later phase.

### Backend capabilities

- Local configuration

- Workspace assignment model

- Application status

- Source-status model

- Snapshot lifecycle skeleton

## Phase 2 — MPS Dashboard Grid

### Includes

- Customer header

- MPS rows

- Parent part

- Description

- Weekly buckets

- Fiscal periods

- Fiscal quarters

- Release-date and due-date modes

- Schedule quantities

- Status colors

- Falldown

- Week horizon selection

- Part selection

- Refresh

### Primary source

- sp_QAD_ktmpswkm

- Supporting part and customer data as required

### Purpose

Deliver the central operational surface before adding deeper investigation.

### Backend capabilities

- MPS stored-procedure adapter

- Pivot-result normalization

- Schedule snapshot

- Calendar and weekly bucket service

- Part schedule API

- Customer dashboard API

## Phase 3 — Part Information Drill-Down

### Includes

- Part number

- Revision

- Description

- Planner

- Lead time

- UOM

- Item class

- Component count

- On hand

- WIP

- Safety stock

- Part-level status

### Purpose

Establish the first reusable detail model and validate lazy loading from the dashboard.

### Backend capabilities

- Part master adapter

- Site planning-parameter adapter

- Inventory summary

- Part detail service

- Part detail API

## Phase 4 — Work Orders and Kitting

### Includes

- Work-order cards

- Work-order quantities

- Status

- Production line

- Start and due dates

- Completed and open quantities

- Kitting percentage

- Component requirements

- Issued quantities

- BOM variance

- Variance severity

### Purpose

Connect MPS quantities to actual production execution.

### Backend capabilities

- Work-order adapter

- Work-order detail adapter

- Work-order summary service

- Material issue service

- Variance calculations

- Work-order APIs

## Phase 5 — Component and BOM Detail

### Includes

- Component list

- Description

- Quantity per

- Extended requirement

- On-hand quantity

- Incoming supply

- Coverage

- Material status

### Purpose

Create the reusable material-requirement model needed by shortages and Component MRP.

### Backend capabilities

- BOM adapter

- BOM explosion

- Component requirement service

- Inventory availability service

- Component detail API

## Phase 6 — Immediate Shortages

### Includes

- Immediate shortage window

- Need

- Have

- Short quantity

- On-hand status

- Due-this-week status

- Short status

- Work-order linkage

- Component selection

### Purpose

Deliver the first complete shortage-investigation workflow.

### Backend capabilities

- Immediate requirement calculation

- Nettable inventory rules

- Material availability

- Immediate supply coverage

- Shortage classification

- Shortage API

## Phase 7 — Purchase-Order Drill-Down

### Includes

- PO number

- Vendor

- Ordered quantity

- Open quantity

- Due date

- Coverage

- Multiple PO navigation

- Buyer

- Buyer note

- Supplier-risk flags

### Purpose

Allow schedulers to move from a shortage to the supply intended to resolve it.

### Backend capabilities

- Purchase-order adapter

- Vendor lookup

- Supplier-risk adapter

- PO coverage service

- Buyer-comment service

- Note-persistence decision

- PO APIs

## Phase 8 — Future Shortages and Component MRP

### Includes

- Future shortage projections

- Lead-time horizon

- Covering PO

- Projected clear week

- Coverage gap

- Component MRP view

- Component MRP export

### Purpose

Extend shortage visibility beyond existing work orders.

### Backend capabilities

- Time-phased component MRP

- Projected balance

- Lead-time coverage

- Future-shortage classification

- Component MRP export dataset

## Phase 9 — Multi-Part Shortage Analysis

### Includes

- Multi-selection from MPS

- WO-centric view

- Part-centric view

- Shared components

- Affected parent parts

- User-selected export scope

- Shortage Excel export

### Purpose

Support operational shortage analysis across several scheduled parent parts.

### Backend capabilities

- Selection aggregation

- Shared inventory netting

- Cross-parent requirement aggregation

- Shortage export configuration

- Shortage export generation

## Phase 10 — Planning Workbook

### Includes

- SO quantity

- SO value

- MPS quantity

- MPS value

- Forecast

- Estimated on hand

- Adjusted on hand

- User adjustments

- Adjustment validation

- Clear and export behavior

### Purpose

Move from investigation into schedule planning and controlled changes.

### Backend capabilities

- Planning balance calculations

- Price and cost lookup

- Adjustment staging

- Validation

- QAD-compatible MPS update export

## Phase 11 — Customer Open Orders

### Includes

- Open-order grid

- Ship, perform, required, and dock dates

- On-hand coverage

- Extended price

- Ship-to

- Staged date edits

- Clear changes

- QXtend-compatible export

### Purpose

Support sales-order investigation and controlled date changes.

### Backend capabilities

- Sales-order adapter

- Open-order service

- Proposed date-change model

- Validation

- Sales-order update export

## Phase 12 — Finished Goods

### Includes

- Due orders and quantities

- Finished-goods coverage

- Location

- Lot

- RMA status

- Hold status

- Inventory value

- As-of date

### Purpose

Show whether current finished-goods inventory can cover immediate demand.

### Backend capabilities

- Finished-goods inventory service

- Nettable location classification

- Lot detail

- RMA classification

- Demand coverage calculation

- Finished-goods API and export

## Phase 13 — General Open Orders

### Includes

- Cross-customer search

- Filters

- Column selection

- Column order

- Sorting

- Export

### Purpose

Provide the flexible report-style investigation capability that does not naturally belong to one customer dashboard.

### Backend capabilities

- Open-order search contract

- Filter validation

- Configurable result projection

- Configurable export

## Phase 14 — General WO Variance

### Includes

- IOS filter

- Parent part

- Work order

- Component

- Required quantity

- Issued quantity

- Variance

- Severity

- Export if retained

### Purpose

Preserve independent variance investigation outside a selected MPS row.

### Backend capabilities

- Cross-customer variance query

- Variance thresholds

- Sorting

- Optional export

## Phase 15 — Standalone Reports

### Includes

- Shipments-To-Go

- S&OP

### Purpose

Migrate reports that remain Excel-only without forcing them into the dashboard design.

### Backend capabilities

- Report-specific parameters

- Shared source services where available

- Workbook generation

- Output verification

## Phase 16 — Historical Shipments

### Includes

- Customer/site selection

- Date range

- Part

- Quantity shipped

- Sales order

- Customer PO

- Ship-to

- Revenue

- Corrections and reversals

### Purpose

Add a new operational capability not currently provided by KST.

### Backend capabilities

- Transaction-history adapter

- Shipment normalization

- Reversal handling

- Historical search

- Optional export

## Phase 17 — Legacy Simulation

### Includes

- Existing simulation workflow

- Existing input format

- Existing outputs

- Required compatibility work

### Purpose

Preserve the current feature without expanding scope.

### Excluded

- Redesigned simulation engine

- New scenario framework

- Advanced optimization

- New planning algorithms

# 5. Shared Capability Rule

A shared service should be created when:

- Two implemented UI sections require the same business meaning

- The same calculation appears in more than one implemented area

- Two adapters retrieve the same source data with overlapping scope

- An export needs the same normalized data as an interactive view

A shared abstraction should not be created solely because future screens might need it.

The preferred progression is:

First real use
    ↓
Small focused implementation
    ↓
Second real use
    ↓
Compare requirements
    ↓
Extract shared model or service

# 6. Field-Inventory Rule

The field inventory remains useful, but its role changes.

It is no longer expected to be completed for the whole application before development begins.

Instead:

- Filter the inventory to the active UI phase

- Complete source mapping for that phase

- Add missing fields discovered during design

- Mark uncertain rules

- Move completed fields to Ready for Contract

- Begin implementation

- Return to the inventory when the next phase starts

The inventory becomes a living traceability tool rather than a prerequisite specification.

# 7. Phase Completion Criteria

A UI phase is complete when:

- The intended workflow works end to end

- Required fields have authoritative sources

- Business rules are documented

- Cache behavior is defined

- API contracts are typed

- Loading, empty, stale, and error states exist

- Relevant exports work

- Automated tests pass

- Output has been compared with current KST where applicable

- The project owner accepts the behavior

# 8. Current Project Position

The project is now transitioning from broad inventory into detailed planning for:

## Phase 1 — Application Shell and Workspace Configuration

and:

## Phase 2 — MPS Dashboard Grid

The first implementation-grade planning document should focus only on those two phases, with the MPS grid receiving the majority of the data-contract work.